# Daily Scrum Meeting Minutes

## Monday, January 12, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard Iparraguirre, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams (Team Lead): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Initialized the GitHub repository and established the project structure.

What is planned to be done until the next scrum meeting? Configure IAM roles for the team in AWS.

What are the hurdles? None.

Alejandro Ferrer (Backend Lead): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Outlined the initial DynamoDB schema design for User accounts.

What is planned to be done until the next scrum meeting? Drafting the 'Post' table schema.

What are the hurdles? None.

Richard (Backend Dev): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Researching S3 bucket security policies for video uploads.

What is planned to be done until the next scrum meeting? Setting up the initial S3 bucket.

What are the hurdles? None.

Jordan Diaz (Frontend Lead): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Setting up the Figma workspace and color tokens for FIU Blue and Gold.

What is planned to be done until the next scrum meeting? Implementing the TabView navigation shell.

What are the hurdles? None.

Zerong (Frontend Dev): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Creating the splash screen and app icon assets.

What is planned to be done until the next scrum meeting? Applying the FIU theme to the navigation components.

What are the hurdles? None.

# Daily Scrum Meeting Minutes

## Tuesday, January 13, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Configured IAM roles for all team members and provisioned the AWS Amplify environment.

Planned: Integrating Amplify CLI with the local development environment.

Hurdles: Minor permissions error with Richard's AWS access.

Alejandro Ferrer: How many hours worked? 5

Done: Drafted the User and Post tables in DynamoDB.

Planned: Defining the GSI (Global Secondary Indexes) for the feed queries.

Hurdles: None.

Richard: How many hours worked? 4

Done: Successfully created the S3 bucket for raw video storage.

Planned: Researching Lambda triggers for the 30-second duration check.

Hurdles: IAM role issues mentioned by Xavier.

Jordan Diaz: How many hours worked? 5

Done: Implemented the main TabView navigation using SwiftUI.

Planned: Creating the mock "For You" vertical scroll view container.

Hurdles: None.

Zerong: How many hours worked? 4

Done: Applied FIU Blue/Gold themes to the navigation bar and buttons.

Planned: Designing the basic grid layout for the Profile page.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Wednesday, January 14, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Resolved IAM issues and integrated Amplify CLI with the Xcode project.

Planned: Reviewing the Cognito User Pool configuration with Alejandro.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 5

Done: Completed the initial Cognito User Pool configuration for email/password auth.

Planned: Implementing the GraphQL mutations for User creation.

Hurdles: None.

Richard: How many hours worked? 4

Done: Finalized research on Lambda triggers for video processing.

Planned: Writing the initial duration validation script in Python.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Built the mock "For You" vertical scroll view using a PageTabViewStyle.

Planned: Researching AVKit for full-screen video playback.

Hurdles: Scroll-to-video snapping feel needs adjustment.

Zerong: How many hours worked? 4

Done: Created the Profile page's basic grid layout for video thumbnails.

Planned: Designing the Explore page search UI.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Thursday, January 15, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Audited the backend-to-frontend connection stability.

Planned: Finalizing global typography and shared style guides.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 4

Done: Testing email verification flow via Cognito.

Planned: Connecting the Sign-in UI to the Cognito service.

Hurdles: Cognito confirmation emails were landing in spam during testing.

Richard: How many hours worked? 5

Done: Implemented the first draft of the 30-second duration validation script.

Planned: Testing the script with various MP4/MOV file formats.

Hurdles: File header parsing for duration in Lambda.

Jordan Diaz: How many hours worked? 5

Done: Refined the snap-to-video scrolling logic.

Planned: Implementing the AVKit video player container.

Hurdles: Managing audio session focus between videos.

Zerong: How many hours worked? 4

Done: Designed the "Explore" page search bar and trending tag chips.

Planned: Implementing high-res sports icons for tagging.

Hurdles: Finding consistent icon set styles.

# Daily Scrum Meeting Minutes

## Friday, January 16, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Finalized project typography and shared style guide for consistent branding.

Planned: Reviewing GitHub Pull Requests for the first week.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 5

Done: Successfully connected the Sign-in UI to the Cognito backend.

Planned: Mapping User Profile data to DynamoDB entries.

Hurdles: None.

Richard: How many hours worked? 5

Done: Successfully tested S3 upload triggers for the validation Lambda.

Planned: Optimizing video compression logic for mobile uploads.

Hurdles: Lambda execution time limits for larger files.

Jordan Diaz: How many hours worked? 5

Done: Created the primary AVKit video player container with looping support.

Planned: Integrating mock video data into the player feed.

Hurdles: Video loading latency over slow connections.

Zerong: How many hours worked? 4

Done: Selected and implemented the FIU-themed sports icons for the tag system.

Planned: Drafting UI test cases for the Sign-up flow.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Saturday, January 17, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Updated the project Wiki and README with current architecture details.

Planned: Weekly review of the AWS Budget tracker.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Researching AppSync GraphQL mutations for real-time feed updates.

Planned: Draft of the Post query logic.

Hurdles: None.

Richard: How many hours worked? 3

Done: Optimized the compression script; reduced test video size by 40%.

Planned: Investigating video metadata extraction in Lambda.

Hurdles: None.

Jordan Diaz: How many hours worked? 3

Done: Explored custom gesture recognizers for TikTok-style "double tap to like".

Planned: Finalizing the gesture implementation.

Hurdles: None.

Zerong: How many hours worked? 2

Done: Drafted initial UI test cases for the login/auth flow.

Planned: Verification of color contrast ratios for accessibility.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Sunday, January 18, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Finalized code review for all open Pull Requests from Week 1.

Planned: Setting up the Sprint 2 backlog grooming agenda.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Refined DynamoDB secondary indexes to improve search speed.

Planned: Integrating the refined indexes into the Post query.

Hurdles: None.

Richard: How many hours worked? 3

Done: Fixed Lambda trigger timeout issues by increasing the memory allocation.

Planned: Documenting the S3-to-Lambda workflow.

Hurdles: None.

Jordan Diaz: How many hours worked? 2

Done: Polished the video overlay components (profile pic, like/comment icons).

Planned: Reviewing the auto-play logic performance.

Hurdles: None.

Zerong: How many hours worked? 2

Done: Verified all color tokens against WCAG accessibility standards.

Planned: Cleaning up the asset catalog in Xcode.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Monday, January 19, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Prioritized the "Viral Algorithm" for Sprint 2 during the grooming session.

Planned: Monitoring backend-to-frontend connection stability during load tests.

Hurdles: Need more clarity on "Friends" page filtering logic.

Alejandro Ferrer: How many hours worked? 5

Done: Finalized "Post" entry mutations in GraphQL schema.

Planned: Implementing follow/unfollow logic in the database.

Hurdles: Complex relationships for follow-graphs in DynamoDB.

Richard: How many hours worked? 4

Done: Verified the S3 cleanup script for rejected/too-long videos.

Planned: Writing unit tests for the validation Lambda.

Hurdles: Simulating S3 events for local tests.

Jordan Diaz: How many hours worked? 5

Done: Successfully connected the FYP feed to mock data from the AppSync backend.

Planned: Debugging audio session issues during rapid scrolling.

Hurdles: Audio occasionally overlaps if videos aren't killed properly.

Zerong: How many hours worked? 5

Done: Built the "Sign Up" screen using the themed asset library.

Planned: Adding "Account Edit" functionality to the Profile page.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Tuesday, January 20, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 5

Done: Set up GitHub Actions for automated build testing on every push.

Planned: Configuring AWS CloudWatch alerts for system health.

Hurdles: CI/CD runners failing on AWS credential secret keys.

Alejandro Ferrer: How many hours worked? 6

Done: Implemented User Profile data fetching via AppSync.

Planned: Optimizing GSI queries for tag-based searches.

Hurdles: None.

Richard: How many hours worked? 4

Done: Configured CloudWatch logs for real-time backend monitoring.

Planned: Testing the S3 bandwidth limits for concurrent uploads.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Debugged and resolved the audio overlap issues.

Planned: Implementing "Like" and "Follow" button UI animations.

Hurdles: Performance lag during heavy Lottie animations.

Zerong: How many hours worked? 5

Done: Added Edit Profile buttons and integrated them with the UI.

Planned: Fixing profile image picker crashes on the simulator.

Hurdles: iOS ImagePicker permissions in the Info.plist.

# Daily Scrum Meeting Minutes

## Wednesday, January 21, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 5

Done: Completed the final integration testing of the upload pipeline.

Planned: Performing a code freeze for the end-of-sprint demo.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 5

Done: Optimized DynamoDB queries for the "Friends" feed logic.

Planned: Stress testing the database with 100+ concurrent requests.

Hurdles: None.

Richard: How many hours worked? 4

Done: Completed unit tests for all backend logic (Lambda, AppSync resolvers).

Planned: Finalizing documentation for the S3 cleanup routine.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Implemented the "Like" and "Follow" button haptic feedback and animations.

Planned: Final UI polish on the "Explore" page grid.

Hurdles: Haptic engine behavior in older iPhone models.

Zerong: How many hours worked? 5

Done: Fixed the image picker crash and verified functionality on a physical device.

Planned: Adding "About the Team" section to the Profile settings.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Thursday, January 22, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Conducted a full system walkthrough; verified and fixed final theme inconsistencies.

Planned: Preparing the Sprint Review presentation slide deck.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 4

Done: Finalized all API documentation for the internal team wiki.

Planned: Reviewing final S3 permissions for public read access.

Hurdles: None.

Richard: How many hours worked? 5

Done: Successfully stress tested the S3 upload bandwidth; confirmed stable performance.

Planned: Final cleanup of the staging AWS environment.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Completed the final UI polish on the "Explore" and "Friends" tabs.

Planned: Running manual UI performance tests on different device sizes.

Hurdles: Layout shifting on iPhone Mini models.

Zerong: How many hours worked? 5

Done: Completed the final manual QA pass on the Sign-up and Sign-in flows.

Planned: Assisting Xavier with the presentation screenshots.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Friday, January 23, 2026 (Review & Retrospective)

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Prepared and rehearsed the showcase demo; all systems verified green.

Planned: Presenting the Sprint 1 achievements to the product owner/professor.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Verified security and privacy of all AppSync GraphQL endpoints.

Planned: Participating in the Sprint Retrospective.

Hurdles: None.

Richard: How many hours worked? 3

Done: Successfully deployed the final S3 cleanup Lambda to production.

Planned: Monitoring system logs during the live demo.

Hurdles: None.

Jordan Diaz: How many hours worked? 4

Done: Completed the final UI verification; FIU branding is consistent across the app.

Planned: Demonstrating the TikTok-style vertical feed scrolling.

Hurdles: None.

Zerong: How many hours worked? 4

Done: Profile page is 100% complete with functional image editing.

Planned: Updating the GitHub README with the latest UI walkthrough.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Saturday, January 24, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Merged the Sprint 1 branch into Main and archived the milestone.

Planned: Drafting the technical goals for the Sprint 2 "Camera Engine".

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Final review of error logs from the Sprint Review session.

Planned: Researching DynamoDB triggers for viral content calculations.

Hurdles: None.

Richard: How many hours worked? 3

Done: Cleaned up all temporary test files and mock data in S3.

Planned: Exploring video watermarking tools for FIU-specific branding.

Hurdles: None.

Jordan Diaz: How many hours worked? 2

Done: Organized the SwiftUI component library for better team reuse in Sprint 2.

Planned: Sketching UI concepts for the 30-second capture interface.

Hurdles: None.

Zerong: How many hours worked? 3

Done: Drafting the final presentation script for the official Capstone showcase.

Planned: Gathering high-res user assets for the Sprint 2 demo.

Hurdles: None.

# Daily Scrum Meeting Minutes

## Sunday, January 25, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Drafted the core requirements for the Sprint 2 "Capture Engine" mission.

Planned: Finalizing the Sprint 2 story point estimations.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Mapped out the database logic for the "Follow/Following" system.

Planned: Designing the GraphQL subscriptions for live notifications.

Hurdles: None.

Richard: How many hours worked? 3

Done: Completed research on server-side video watermarking via FFmpeg.

Planned: Drafting the AWS Lambda layer configuration for FFmpeg.

Hurdles: None.

Jordan Diaz: How many hours worked? 2

Done: Completed initial UI wireframes for the new Camera and Tagging screen.

Planned: Building the custom progress bar component for the 30s limit.

Hurdles: None.

Zerong: How many hours worked? 3

Done: Identified and categorized trending sports tags for the Explore page logic.

Planned: Creating the "Sport Icon" library for use in post-tagging.

Hurdles: None.