# Sprint Planning Meeting Minutes

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:45 PM

After discussion, the velocity of the team was estimated to be 20 Story Points.

### Selected User Stories (Sprint 1)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1.1: Setup Project Infrastructure and FIU Branding (Blue/Gold theme).

- User Story 1.2: Configure AWS Amplify Backend (Cognito Auth, DynamoDB Tables, S3 Buckets).

- User Story 1.3: Build TabView-based Navigation (For You, Explore, Friends, Profile).

### Team Assignments

The team members indicated their willingness to work on the following user stories.

Xavier Williams

- User Story 1.1 (Lead) and overall technical orchestration.

Alejandro Ferrer & Richard

- User Story 1.2 (Backend Lead and Developer). Focus on Cognito triggers and S3 storage policies.

Jordan Diaz & Zerong

- User Story 1.3 (Frontend Lead and Developer). Focus on the SwiftUI navigation container and color asset management.