# Sprint Retrospective Meeting Minutes

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:00 PM

### Analysis

- What went wrong? The backend team initially used a different AWS region than the frontend team, causing a connection error that cost 3 hours of troubleshooting.

- Did we do a good job estimating our team's velocity? Yes, 20 points was a comfortable target for our first sprint.

- Did we do a good job estimating the points for each story? Yes, though the AWS setup (1.2) was slightly more complex than anticipated.

- Did each team member work as scheduled? Yes, all members attended standups and met their deadlines.

### Future Planning

- What went right? Communication between Jordan and Zerong on the UI side was excellent, resulting in zero merge conflicts.

- How to address issues in the next sprint? Use a shared configuration file for all AWS environment variables.

- How to improve the process? Increase the frequency of code reviews for the junior developers (Richard and Zerong).

- How to improve the product? Start researching the AVFoundation framework early to ensure the video player performance is top-tier for Sprint 2.