# Sprint Planning Meeting Minutes - Sprint 2

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:50 PM

After the discussion, the velocity of the team was estimated to be 24 Story Points.

### Selected User Stories (Sprint 2)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 2.1: Implement Camera UI with a 30-second recording limit and visual gold progress bar.

- User Story 2.2: Build the Post-Capture Tagging View (Selection of Team and Sport).

- User Story 2.3: Develop client-side video compression and S3 upload logic with a progress indicator.

- User Story 2.4: Implement backend video validation (duration check) via AWS Lambda.

### Team Assignments

The team members indicated their willingness to work on the following user stories.

Xavier Williams

- User Story 2.3 (Lead). Oversight of the end-to-end upload pipeline and AWS integration.

Jordan Diaz & Zerong

- User Story 2.1 & 2.2. Jordan will focus on the AVFoundation camera implementation; Zerong will build the tagging UI and progress bar.

Alejandro Ferrer & Richard

- User Story 2.3 & 2.4. Alejandro will manage the DynamoDB updates for post metadata; Richard will build the Lambda validation and FFmpeg compression layers.