# Daily Scrum Meeting Minutes Collection - Sprint 3 (Feb 9 - Feb 22)

## Monday, February 9, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams (Team Lead): How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Defined the scoring weights for the Viral Algorithm (Views: 1x, Likes: 5x).

What is planned to be done until the next scrum meeting? Drafting the AppSync query to fetch ranked posts.

What are the hurdles? None.

Alejandro Ferrer (Backend Lead): How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Updated DynamoDB schema to include 'likesCount' and 'followers' sets.

What is planned to be done until the next scrum meeting? Writing the Lambda trigger for updating view counts.

What are the hurdles? None.

Richard (Backend Dev): How many hours did I work since the last meeting? 4

What was done since the last scrum meeting? Researched transparent PNG overlaying with FFmpeg for watermarking.

What is planned to be done until the next scrum meeting? Uploading the FIU branding assets to the Lambda layer.

What are the hurdles? None.

Jordan Diaz (Frontend Lead): How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Sketching the animation curve for the "Like" heart explosion.

What is planned to be done until the next scrum meeting? Implementing the Like button toggle in the feed.

What are the hurdles? None.

Zerong (Frontend Dev): How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Designing the half-sheet (drawer) UI for the Comment section.

What is planned to be done until the next scrum meeting? Building the Comment list component in SwiftUI.

What are the hurdles? None.

## Tuesday, February 10, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 4. Done: AppSync query draft for ranked content. Planned: Integrating the query into the Explore page view model. Hurdles: None.

Alejandro Ferrer: Hours worked: 5. Done: Lambda view-count trigger is operational. Planned: Implementing the 'Follow' mutation logic. Hurdles: Race conditions on high-velocity like updates.

Richard: Hours worked: 5. Done: FIU branding assets uploaded. Planned: First test run of the watermarking Lambda. Hurdles: FFmpeg memory usage spikes on 4K clips.

Jordan Diaz: Hours worked: 5. Done: Like button toggle is working; haptic feedback added. Planned: Building the heart animation with SwiftUI Transitions. Hurdles: None.

Zerong: Hours worked: 4. Done: Comment list component basic layout. Planned: Adding user profile pics and timestamps to comments. Hurdles: None.

## Wednesday, February 11, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 4. Done: Explore page now fetches data based on the new viral ranking. Planned: Tuning the decay factor for older posts. Hurdles: None.

Alejandro Ferrer: Hours worked: 4. Done: Follow mutation logic is complete. Planned: Updating the Friends feed to use the follow-graph. Hurdles: None.

Richard: Hours worked: 5. Done: Watermarked video generated successfully in test bucket. Planned: Optimizing processing time. Hurdles: Processing takes ~8 seconds, need to reduce for better UX.

Jordan Diaz: Hours worked: 5. Done: Heart animation is smooth; integrated with the backend Like mutation. Planned: Adding "Double tap to like" on the video player. Hurdles: Gesture conflict with scrolling.

Zerong: Hours worked: 5. Done: Comments now display user metadata. Planned: Building the text input field with "Send" functionality. Hurdles: Keyboard avoidance in SwiftUI drawers.

## Thursday, February 12, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 5. Done: Decay factor implemented; new posts now trend higher initially. Planned: Implementing "Team-specific" viral trending. Hurdles: None.

Alejandro Ferrer: Hours worked: 5. Done: Friends feed now only shows posts from followed users. Planned: Building the "Followers/Following" list UI. Hurdles: Pagination for large follower lists.

Richard: Hours worked: 5. Done: Reduced processing time to 5 seconds by lowering video bitrate for the preview. Planned: Finalizing the S3 redirect logic. Hurdles: None.

Jordan Diaz: Hours worked: 6. Done: Resolved gesture conflict; double-tap is active. Planned: Syncing like state across different views. Hurdles: State management between FYP and Profile grids.

Zerong: Hours worked: 5. Done: Text input is working; keyboard issues resolved. Planned: Connecting comment submission to the backend. Hurdles: None.

## Friday, February 13, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 4. Done: Team-specific trending is functional. Planned: Reviewing Richard's watermarking code. Hurdles: None.

Alejandro Ferrer: Hours worked: 5. Done: Followers list UI is live. Planned: Adding "Unfollow" button functionality. Hurdles: None.

Richard: Hours worked: 5. Done: Watermarking logic moved to production-ready Lambda. Planned: Testing concurrent watermarking tasks. Hurdles: None.

Jordan Diaz: Hours worked: 4. Done: Like state is now synced using a shared EnvironmentObject. Planned: Adding follower count to video overlays. Hurdles: None.

Zerong: Hours worked: 4. Done: Comments are successfully saving to DynamoDB. Planned: Implementing "Delete Comment" for the author. Hurdles: None.

## Saturday, February 14, 2026 (Research)

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 2. Done: Researched ML-based content recommendation. Planned: Documenting the algorithm logic. Hurdles: None.

Alejandro Ferrer: Hours worked: 3. Done: Researched DynamoDB Transactions for Like/Follow consistency. Planned: Implementation. Hurdles: None.

Richard: Hours worked: 3. Done: Exploring image-to-video transitions for watermarks. Planned: Testing. Hurdles: None.

Jordan Diaz: Hours worked: 3. Done: Researched Lottie animations for premium follow effects. Planned: Mocking UI. Hurdles: None.

Zerong: Hours worked: 2. Done: Researching emoji-reaction shortcuts for comments. Planned: Adding to UI. Hurdles: None.

## Sunday, February 15, 2026 (Refinement)

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 2. Done: Finalized the Algorithm logic doc. Planned: Grooming prep. Hurdles: None.

Alejandro Ferrer: Hours worked: 3. Done: Implemented Transactions; no more Like count mismatches. Planned: Final API tests. Hurdles: None.

Richard: Hours worked: 2. Done: Cleaned up Lambda logs. Planned: Finalizing watermarking docs. Hurdles: None.

Jordan Diaz: Hours worked: 2. Done: Fixed a minor glitch in the heart animation. Planned: Finalizing Like UI. Hurdles: None.

Zerong: Hours worked: 3. Done: Emoji shortcuts added to the comment bar. Planned: Polishing UI. Hurdles: None.

## Monday, February 16, 2026 (Backlog Grooming)

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 4. Done: Conducted grooming; added "Report Post" functionality to Sprint 4. Planned: Algorithm load testing. Hurdles: None.

Alejandro Ferrer: Hours worked: 5. Done: Unfollow logic is complete and tested. Planned: Optimizing follower queries. Hurdles: None.

Richard: Hours worked: 4. Done: Watermarking Lambda supports batch processing. Planned: Monitoring performance. Hurdles: None.

Jordan Diaz: Hours worked: 5. Done: Follower count now updates live in the video feed. Planned: Adding "Profile Visit" tracking. Hurdles: None.

Zerong: Hours worked: 5. Done: Comment deletion logic is functional. Planned: Implementing a "Loading" state for comments. Hurdles: None.

## Tuesday, February 17, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 5. Done: Algorithm load testing passed with 500 mock users. Planned: Implementing "Daily Viral" push notification logic. Hurdles: None.

Alejandro Ferrer: Hours worked: 5. Done: Follower queries optimized using GSI. Planned: Building a "Following only" feed for the Friends tab. Hurdles: None.

Richard: Hours worked: 5. Done: Successfully integrated watermarking into the main upload pipeline. Planned: Verifying S3 lifecycle policies. Hurdles: None.

Jordan Diaz: Hours worked: 5. Done: Profile visits now log to the backend. Planned: Adding a "Share" sheet for external links. Hurdles: None.

Zerong: Hours worked: 5. Done: Comment loading states look smooth with Shimmer effects. Planned: Final polish on the settings drawer. Hurdles: None.

## Wednesday, February 18, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 5. Done: Push notification for trending posts is functional. Planned: Finalizing the Explore UI integration. Hurdles: None.

Alejandro Ferrer: Hours worked: 6. Done: Friends feed is 100% accurate. Planned: Building the "User Activity" log for DynamoDB. Hurdles: Storage costs for high-volume logs.

Richard: Hours worked: 4. Done: S3 lifecycle policies configured to move old raw videos to Glacier. Planned: Finalizing FFmpeg logs. Hurdles: None.

Jordan Diaz: Hours worked: 5. Done: Share sheet is functional. Planned: Testing on physical devices. Hurdles: None.

Zerong: Hours worked: 5. Done: Settings drawer allows for "Private Profile" toggles. Planned: Reviewing UI with Jordan. Hurdles: None.

## Thursday, February 19, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 4. Done: Full Explore page logic audit. Planned: Showcase prep. Hurdles: None.

Alejandro Ferrer: Hours worked: 5. Done: Activity logs are optimized and saving. Planned: Final security review. Hurdles: None.

Richard: Hours worked: 5. Done: FFmpeg logs are clean; error handling is robust. Planned: Performance testing. Hurdles: None.

Jordan Diaz: Hours worked: 5. Done: Device testing passed; haptics feel great. Planned: Polishing transitions. Hurdles: None.

Zerong: Hours worked: 5. Done: Settings and Comments are fully integrated with the main app theme. Planned: Updating design docs. Hurdles: None.

## Friday, February 20, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 5. Done: All viral logic is finalized. Planned: Recording the demo. Hurdles: None.

Alejandro Ferrer: Hours worked: 4. Done: Security review passed; Cognito groups correctly restrict access. Planned: Review prep. Hurdles: None.

Richard: Hours worked: 4. Done: Final performance tests passed. Planned: Assisting Xavier with the demo. Hurdles: None.

Jordan Diaz: Hours worked: 4. Done: Transitions are smooth. Planned: Final QA. Hurdles: None.

Zerong: Hours worked: 5. Done: Design docs are up to date. Planned: Final asset check. Hurdles: None.

## Saturday, February 21, 2026

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 2. Done: Demo video recorded. Planned: Retro prep. Hurdles: None.

Alejandro Ferrer: Hours worked: 2. Done: Final check of production DynamoDB tables. Planned: Documentation update. Hurdles: None.

Richard: Hours worked: 2. Done: Cleaned up all testing Lambda versions. Planned: None. Hurdles: None.

Jordan Diaz: Hours worked: 2. Done: Final push of the UI component library. Planned: None. Hurdles: None.

Zerong: Hours worked: 2. Done: Portfolio updated with Sprint 3 UI. Planned: None. Hurdles: None.

## Sunday, February 22, 2026 (Review & Retro)

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours worked: 2. Done: Sprint Review presented. Planned: Sprint 4 planning. Hurdles: None.

Alejandro Ferrer: Hours worked: 2. Done: Verified metrics during the review. Planned: None. Hurdles: None.

Richard: Hours worked: 2. Done: Lambda logs were silent during the demo. Planned: None. Hurdles: None.

Jordan Diaz: Hours worked: 2. Done: UI demos were successful. Planned: None. Hurdles: None.

Zerong: Hours worked: 2. Done: Design feedback captured. Planned: None. Hurdles: None.