# Sprint Planning Meeting Minutes - Sprint 3

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:55 PM

After discussion, the velocity of the team was estimated to be 26 Story Points.

### Selected User Stories (Sprint 3)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 3.1: Implement "Like" and "Follow" logic with real-time DynamoDB updates and haptic UI feedback.

- User Story 3.2: Build the Explore Page "Viral Algorithm" (Content ranking based on view velocity and engagement).

- User Story 3.3: Implement server-side video watermarking (FIU Gold Logo) via AWS Lambda & FFmpeg.

- User Story 3.4: Create the Comment Section UI and backend storage for social interaction.

### Team Assignments

The team members indicated their willingness to work on the following user stories.

Xavier Williams

- User Story 3.2 (Lead). Development of the ranking algorithm logic and coordination between backend and frontend data streams.

Alejandro Ferrer & Richard

- User Story 3.1 & 3.3. Alejandro will handle the DynamoDB relationship mapping for Follows/Likes. Richard will implement the FFmpeg watermarking layer in Lambda.

Jordan Diaz & Zerong

- User Story 3.1 & 3.4. Jordan will build the interactive "Like" animations and feed integration. Zerong will design and build the Comment drawer and settings UI.