# Sprint Retrospective Meeting Minutes - Sprint 3

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:05 PM

### Analysis

- What went wrong? Managing the keyboard in the SwiftUI comment drawer proved difficult, causing a 2-day delay for Zerong.

- Velocity Estimation: Our velocity reached a peak of 26 points. The team is very comfortable with the AWS/SwiftUI stack now.

- Did we do a good job estimating the points? Yes, the watermarking (3.3) was accurately estimated as a complex backend task.

- Did each team member work as scheduled? Yes, attendance was 100% for the 3:30 PM sessions.

### Improvements

- What went right? The "Viral Algorithm" worked better than expected on the first try, creating a dynamic feed.

- Next Sprint Address: We need to implement automated moderation for comments to reduce the manual QA load.

- Process Improvement: We will use "Pair Programming" for the first two days of Sprint 4 to tackle the complex Notification logic.

- Product Improvement: The "Share" functionality should be expanded to include deep-linking directly to a specific post.