# Daily Scrum Meeting Minutes Collection - Sprint 4 (Mar 2 - Mar 15)

## Monday, March 2, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong Start time: 3:30 PM

Xavier Williams: Hours worked: 3 Done: Configured the iOS App Site Association (AASA) file for deep linking. Planned: Implementing the URL handling logic in AppDelegate. Hurdles: None.

Alejandro Ferrer: Hours worked: 3 Done: Designed the 'Reports' table in DynamoDB. Planned: Writing the mutation for users to submit a report. Hurdles: None.

Richard: Hours worked: 3 Done: Researched Apple's guidelines on user-generated content moderation. Planned: Building a basic admin endpoint to view reported content. Hurdles: None.

Jordan Diaz: Hours worked: 3 Done: Initial audit of video loading speeds on the For You Page. Planned: Implementing a local cache for the most recent 5 videos. Hurdles: None.

Zerong: Hours worked: 3 Done: Drafted the outline for the Capstone Final Presentation. Planned: Creating high-fidelity mockups of the final UI for the slides. Hurdles: None.

## Tuesday, March 3, 2026

Xavier Williams: Hours: 4. Done: URL handling logic drafted. Planned: Linking URLs to specific Post IDs. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Submit Report mutation is live. Planned: Connecting the UI "Report" button to the backend. Hurdles: None. Richard: Hours: 4. Done: Admin endpoint for reports is operational. Planned: Automating "Auto-hide" logic for posts with > 5 reports. Hurdles: None. Jordan Diaz: Hours: 5. Done: Local video caching is functional; reduces reload time significantly. Planned: Testing on different network speeds. Hurdles: Cache size management. Zerong: Hours: 4. Done: Slide mockups completed. Planned: Updating the project documentation with Sprint 3 results. Hurdles: None.

## Wednesday, March 4, 2026

Xavier Williams: Hours: 4. Done: Deep links now open the app to the correct tab. Planned: Passing Post ID data to the Feed view. Hurdles: Race condition between app launch and data fetch. Alejandro Ferrer: Hours: 5. Done: Report button is connected to the backend. Planned: Building "Block User" functionality. Hurdles: None. Richard: Hours: 5. Done: Auto-hide logic is functional. Planned: Setting up email alerts for the admin on high-report volume. Hurdles: None. Jordan Diaz: Hours: 5. Done: Cache size management logic implemented. Planned: Optimizing splash screen transition. Hurdles: None. Zerong: Hours: 5. Done: Presentation draft 1 complete. Planned: Starting the Final Capstone Report document. Hurdles: None.

## Thursday, March 5, 2026

Xavier Williams: Hours: 5. Done: Deep linking to specific posts is 100% functional. Planned: Adding "Copy Link" to the Share sheet. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Block User logic is integrated. Planned: Finalizing the Privacy Policy UI text. Hurdles: None. Richard: Hours: 5. Done: Email alerts for admin are live. Planned: Final security patch for the admin dashboard. Hurdles: None. Jordan Diaz: Hours: 4. Done: Splash screen transition is now 0.5s faster. Planned: Final UI bug hunt. Hurdles: None. Zerong: Hours: 5. Done: Capstone report sections 1-3 complete. Planned: Gathering team quotes for the report. Hurdles: None.

## Friday, March 6, 2026

Xavier Williams: Hours: 4. Done: Copy Link feature is live in the Share sheet. Planned: Final QA of the deep link flow. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Privacy Policy UI is complete. Planned: Reviewing final database indexing with Richard. Hurdles: None. Richard: Hours: 4. Done: Final security patches applied. Planned: Monitoring logs for reported content. Hurdles: None. Jordan Diaz: Hours: 5. Done: Bug hunt complete; fixed a layout glitch on iPhone 13. Planned: Recording final UI clips for the demo. Hurdles: None. Zerong: Hours: 4. Done: Capstone report is 70% complete. Planned: Finalizing the "Technology Used" section. Hurdles: None.

## Saturday, March 7, 2026 (Research)

Xavier Williams: Hours: 2. Done: Researched App Store submission process for future release. Planned: Documenting steps. Hurdles: None. Alejandro Ferrer: Hours: 2. Done: Auditing DynamoDB usage for monthly cost estimates. Planned: Documenting. Hurdles: None. Richard: Hours: 3. Done: Researching automated image blurring for sensitive content. Planned: Optional implementation if time permits. Hurdles: None. Jordan Diaz: Hours: 2. Done: Researching SwiftUI 2026 upcoming features for maintenance. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: Polishing the "Roar" logo branding for high-res print. 34Planned: None. Hurdles: None.

## Sunday, March 8, 2026 (Refinement)

Xavier Williams: Hours: 2. Done: Reviewing final project state. Planned: Backlog grooming prep. Hurdles: None. Alejandro Ferrer: Hours: 2. Done: Finalized cost estimates. Planned: None. Hurdles: None. Richard: Hours: 2. Done: Lambda logs verified clean. Planned: None. Hurdles: None. Jordan Diaz: Hours: 2. Done: Final check of all haptics. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: Finalizing team photos for the showcase. Planned: None. Hurdles: None.

## Monday, March 9, 2026 (Backlog Grooming)

Attendees: All members Start time: 3:30 PM

Xavier Williams: Hours: 4. Done: Conducted final grooming; prioritized "Showcase Demo" as the top item. Planned: Merging all final features to Main branch. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Database is scaled for demo day. Planned: Assisting with report writing. Hurdles: None. Richard: Hours: 4. Done: Admin dashboard finalized. Planned: Assisting with report writing. Hurdles: None. Jordan Diaz: Hours: 5. Done: All UI elements are locked. Planned: Editing the final demo video. Hurdles: None. Zerong: Hours: 5. Done: Capstone report draft 2 complete. Planned: Finalizing the presentation slides. Hurdles: None.

## Tuesday, March 10, 2026

Xavier Williams: Hours: 5. Done: Main branch merge complete; final build stable. Planned: Writing the technical summary for the report. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Finished the "Backend Architecture" section of the report. Planned: Final security check. Hurdles: None. Richard: Hours: 5. Done: Finished the "Cloud Solutions" section of the report. Planned: Final QA. Hurdles: None. Jordan Diaz: Hours: 6. Done: Demo video first cut complete. Planned: Adding voiceover and music. Hurdles: None. Zerong: Hours: 5. Done: Presentation slides are 100% done. Planned: Rehearsal with the team. Hurdles: None.

## Wednesday, March 11, 2026

Xavier Williams: Hours: 5. Done: Technical summary complete. Planned: Team rehearsal for showcase. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Final security check passed. Planned: Rehearsal. Hurdles: None. Richard: Hours: 4. Done: Final QA passed. Planned: Rehearsal. Hurdles: None. Jordan Diaz: Hours: 5. Done: Demo video finalized. Planned: Rehearsal. Hurdles: None. Zerong: Hours: 5. Done: Slide deck uploaded to shared drive. Planned: Rehearsal. Hurdles: None.

## Thursday, March 12, 2026

Xavier Williams: Hours: 4. Done: First team rehearsal complete; adjusted timings. Planned: Final polish of the report. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Report polished. Planned: Second rehearsal. Hurdles: None. Richard: Hours: 5. Done: All backend documentation finalized. Planned: Second rehearsal. Hurdles: None. Jordan Diaz: Hours: 5. Done: All UI assets backed up. Planned: Second rehearsal. Hurdles: None. Zerong: Hours: 5. Done: Printed physical copies of the summary for the showcase. Planned: Second rehearsal. Hurdles: None.

## Friday, March 13, 2026

Xavier Williams: Hours: 5. Done: Capstone report is ready for submission. Planned: Final walkthrough of the app. Hurdles: None. Alejandro Ferrer: Hours: 4. Done: Physical infrastructure verified. Planned: Relaxing before the weekend review. Hurdles: None. Richard: Hours: 4. Done: All logs archived. Planned: None. Hurdles: None. Jordan Diaz: Hours: 4. Done: Physical demo devices charged and tested. Planned: None. Hurdles: None. Zerong: Hours: 5. Done: Final presentation files double-checked for font compatibility. Planned: None. Hurdles: None.

## Saturday, March 14, 2026

Xavier Williams: Hours: 2. Done: Final check of the submission portal. Planned: Uploading files. Hurdles: None. Alejandro Ferrer: Hours: 2. Done: Final verification of AWS credits. Planned: None. Hurdles: None. Richard: Hours: 2. Done: System backup complete. Planned: None. Hurdles: None. Jordan Diaz: Hours: 2. Done: Cleaned up project assets. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: Final check of report formatting. Planned: None. Hurdles: None.

## Sunday, March 15, 2026 (Final Review & Project Completion)

Attendees: All members Start time: 3:30 PM

Xavier Williams: Hours: 2. Done: All project deliverables submitted. Planned: Project closure meeting. Hurdles: None. Alejandro Ferrer: Hours: 2. Done: Final metrics recorded for the report. Planned: None. Hurdles: None. Richard: Hours: 2. Done: Admin dashboard verified for the last time. Planned: None. Hurdles: None. Jordan Diaz: Hours: 2. Done: UI demos were successful during final internal review. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: Showcase materials ready for the main event. Planned: None. Hurdles: None.