# Sprint Planning Meeting Minutes - Sprint 4

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong Start time: 3:30 PM End time: 4:50 PM

After discussion, the velocity of the team was estimated to be 22 Story Points.

### Selected User Stories (Sprint 4)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 4.1: Implement Content Moderation System (User reporting of inappropriate videos or comments).

- User Story 4.2: Implement Deep Linking (Sharing links that open the app directly to a specific post).

- User Story 4.3: Performance Optimization (Video caching and reduced launch time).

- User Story 4.4: Final Showcase Preparation (Recording high-res demo, finalizing presentation slides and Capstone report).

### Team Assignments

The team members indicated their willingness to work on the following user stories.

Xavier Williams

- User Story 4.2 (Lead). Implementation of URL schemes and universal links for iOS sharing.

Alejandro Ferrer & Richard

- User Story 4.1. Alejandro will build the reporting database schema and logic. Richard will implement the backend moderation dashboard/API.

Jordan Diaz & Zerong

- User Story 4.3 & 4.4. Jordan will focus on video caching and UI performance. Zerong will finalize the presentation assets and UI consistency across the app for the showcase.