# Daily Scrum Meeting Minutes

# Monday, January 26, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams (Team Lead):

How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Defined the technical requirements for the 30s camera capture and tagging flow.

What is planned to be done until the next scrum meeting? Setting up the S3 upload multipart configuration.

What are the hurdles? None.

Alejandro Ferrer (Backend Lead):

How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Mapped the database schema for following/followers logic.

What is planned to be done until the next scrum meeting? Creating the AppSync mutations for new posts with tags.

What are the hurdles? None.

Richard (Backend Dev):

How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Researched FFmpeg layers for AWS Lambda.

What is planned to be done until the next scrum meeting? Deploying the initial Lambda layer for video validation.

What are the hurdles? None.

Jordan Diaz (Frontend Lead):

How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Wireframed the custom camera interface with the recording timer.

What is planned to be done until the next scrum meeting? Initializing the AVFoundation capture session.

What are the hurdles? None.

Zerong (Frontend Dev):

How many hours did I work since the last meeting? 3

What was done since the last scrum meeting? Created the SVG assets for sports icons (Football, Basketball, etc.).

What is planned to be done until the next scrum meeting? Building the tagging view overlay logic.

What are the hurdles? None.

## Tuesday, January 27, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Configured S3 bucket permissions for multipart uploads.

Planned: Integrating the upload progress tracker in the app delegate.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 5

Done: Completed the AppSync mutations for post creation.

Planned: Testing database performance for high-concurrency tagging.

Hurdles: None.

Richard: How many hours worked? 5

Done: Successfully deployed the FFmpeg Lambda layer.

Planned: Writing the duration validation script (hard 30s limit).

Hurdles: Cold start times for Lambda with the heavy FFmpeg layer.

Jordan Diaz: How many hours worked? 5

Done: AVFoundation capture session is live; basic video feed is visible.

Planned: Implementing the start/stop recording logic.

Hurdles: Managing camera permissions on the first app launch.

Zerong: How many hours worked? 4

Done: Built the UI for the tagging view grid.

Planned: Adding the search-and-filter logic for team tags.

Hurdles: None.

## Wednesday, January 28, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Integrated the S3 upload progress bar UI with the backend stream.

Planned: Peer-reviewing Jordan's capture session code.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 5

Done: Verified DynamoDB tag storage; tags are correctly indexed for the Explore page.

Planned: Setting up CloudWatch alarms for failed uploads.

Hurdles: None.

Richard: How many hours worked? 5

Done: Validation script now correctly detects video length from headers.

Planned: Testing the automated rejection flow for videos > 30s.

Hurdles: Handing off error messages from Lambda back to the iOS UI.

Jordan Diaz: How many hours worked? 5

Done: Start/stop recording logic is functional; video is saved to temporary storage.

Planned: Adding the 30-second timer auto-stop feature.

Hurdles: None.

Zerong: How many hours worked? 5

Done: Search-and-filter for tags is working; added the FIU Gold highlight for selected tags.

Planned: Implementing the "Post" button logic to trigger the upload.

Hurdles: None.

## Thursday, January 29, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Conducted a code review of the capture engine; identified a memory leak in the preview.

Planned: Assisting Jordan with the memory leak fix.

Hurdles: iOS Memory Management.

Alejandro Ferrer: How many hours worked? 4

Done: CloudWatch alarms for upload failures are active.

Planned: Drafting the User-Follows database relationship logic.

Hurdles: None.

Richard: How many hours worked? 5

Done: Rejection flow is functional; S3 deletes files immediately if > 30s.

Planned: Optimizing Lambda runtime to reduce cost.

Hurdles: None.

Jordan Diaz: How many hours worked? 6

Done: Implemented the 30-second auto-stop; fixed the memory leak.

Planned: Refining the transition from Camera to Tagging view.

Hurdles: None.

Zerong: How many hours worked? 4

Done: Post button is integrated; successfully sends metadata to AppSync.

Planned: Adding a "Preview" thumbnail to the Tagging screen.

Hurdles: Generating a thumbnail from the temporary video file.

## Friday, January 30, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Successfully uploaded the first 30-second test clip from a physical device to S3.

Planned: Reviewing the tagging system integration.

Hurdles: Slow upload speeds on campus Wi-Fi.

Alejandro Ferrer: How many hours worked? 5

Done: Completed follow/unfollow logic in DynamoDB.

Planned: Integrating the "Friends" tab with the follow-graph.

Hurdles: None.

Richard: How many hours worked? 5

Done: Lambda runtime optimized; cold starts reduced by 30%.

Planned: Writing documentation for the video pipeline.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Transition from Camera to Tagging is smooth; video preview is functional.

Planned: Implementing the recording progress bar (FIU Gold).

Hurdles: Progress bar sync with the AVFoundation clock.

Zerong: How many hours worked? 4

Done: Thumbnail generation is working using AVAssetImageGenerator.

Planned: Polishing the tagging UI animations.

Hurdles: None.

## Saturday, January 31, 2026 (Research)

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Updated technical documentation for the upload state machine.

Planned: Researching HLS streaming for the next sprint.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Researched DynamoDB Streams for real-time tagging notifications.

Planned: Implementing a test stream.

Hurdles: None.

Richard: How many hours worked? 3

Done: Documented the FFmpeg Lambda layer setup.

Planned: Exploring server-side video watermarking.

Hurdles: None.

Jordan Diaz: How many hours worked? 3

Done: Researched AVFoundation filters for future "Gold tint" camera effects.

Planned: Prototyping a simple filter.

Hurdles: None.

Zerong: How many hours worked? 2

Done: Verified tagging view layout on iPad and iPhone SE.

Planned: Optimizing asset sizes.

Hurdles: None.

## Sunday, February 1, 2026 (Refinement)

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Review of all PRs for the Capture Engine.

Planned: Preparing the Backlog Grooming agenda for tomorrow.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 2

Done: Refined the follow-graph query for better latency.

Planned: Peer-reviewing Richard's Lambda code.

Hurdles: None.

Richard: How many hours worked? 3

Done: Verified Lambda security policies; tightened S3 access.

Planned: Assisting Alejandro with database testing.

Hurdles: None.

Jordan Diaz: How many hours worked? 2

Done: Fixed a bug where the progress bar didn't reset after a discarded clip.

Planned: Testing camera performance on older iOS devices.

Hurdles: None.

Zerong: How many hours worked? 2

Done: Finalized the sport-specific icon colors (FIU Blue backgrounds).

Planned: UI cleanup on the search results.

Hurdles: None.

## Monday, February 2, 2026 (Backlog Grooming)

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Conducted grooming; added "Live Game Score Overlay" to the product backlog.

Planned: Testing the full record-tag-upload flow.

Hurdles: High latent delay in S3 indexing.

Alejandro Ferrer: How many hours worked? 5

Done: Implemented real-time follower count updates on the Profile page.

Planned: Connecting the "Friends" feed to live data.

Hurdles: None.

Richard: How many hours worked? 4

Done: Backend now sends a push notification if a video is rejected for length.

Planned: Integrating push notifications with the iOS client.

Hurdles: APNs certificate setup.

Jordan Diaz: How many hours worked? 5

Done: Progress bar is now perfectly synced with the 30-second recording limit.

Planned: Implementing the "Discard Clip" confirmation alert.

Hurdles: None.

Zerong: How many hours worked? 5

Done: Tagging view now supports "Custom Tags" if a sport isn't listed.

Planned: Finalizing the Explore page "Trending Tags" section.

Hurdles: None.

## Tuesday, February 3, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 5

Done: Configured APNs certificates for push notification support.

Planned: Testing end-to-end notifications for rejected videos.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 5

Done: Friends tab is now functional; filtered by followed user IDs.

Planned: Optimizing "Explore" page query to show most-tagged teams.

Hurdles: None.

Richard: How many hours worked? 5

Done: Lambda successfully triggers APNs for failed validations.

Planned: Performance profiling for the compression step.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Discard Clip alert is functional; prevents accidental deletions.

Planned: Refining the camera shutter button animation.

Hurdles: None.

Zerong: How many hours worked? 5

Done: Explore page Trending Tags section is live; pulls from live DynamoDB data.

Planned: Adding "Top Posts" carousel to the Explore page.

Hurdles: None.

## Wednesday, February 4, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 5

Done: Verified the full upload pipeline with 20 concurrent testers (team).

Planned: Final code cleanup and performance auditing.

Hurdles: S3 bandwidth costs were higher than expected; need to review free tier limits.

Alejandro Ferrer: How many hours worked? 5

Done: Optimized Explore queries; average latency reduced to 150ms.

Planned: Final security audit of follow/unfollow API.

Hurdles: None.

Richard: How many hours worked? 5

Done: Compression step is now 20% faster; switched to a lighter FFmpeg profile.

Planned: Finalizing documentation for the validation backend.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Camera UI is fully polished; shutter button feels responsive and tactile.

Planned: Final bug hunt for the video preview player.

Hurdles: None.

Zerong: How many hours worked? 5

Done: Explore carousel is functional; Profile page now shows post counts correctly.

Planned: Final branding check on all new UI components.

Hurdles: None.

## Thursday, February 5, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Executed a full manual QA pass; fixed a minor UI bug in the progress bar.

Planned: Preparing the Sprint 2 showcase demo.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 5

Done: Completed the security audit; all endpoints are protected by Cognito.

Planned: Assisting Richard with deployment scripts.

Hurdles: None.

Richard: How many hours worked? 5

Done: Deployed final versions of all Lambda functions.

Planned: Monitoring logs for any edge-case upload errors.

Hurdles: None.

Jordan Diaz: How many hours worked? 5

Done: Video preview player bugs resolved; handles silent mode correctly.

Planned: Assisting Xavier with the demo recording.

Hurdles: None.

Zerong: How many hours worked? 5

Done: Final branding check completed; all icons and colors are FIU-standard.

Planned: Updating the UI design document for the capstone report.

Hurdles: None.

## Friday, February 6, 2026 (Showcase Preparation)

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 4

Done: Recorded the high-definition demo of the capture engine.

Planned: Finalizing the Sprint 2 report.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Verified production database scalability.

Planned: Sprint Retrospective participation.

Hurdles: None.

Richard: How many hours worked? 3

Done: Logged all final system performance metrics.

Planned: Clean up of testing artifacts in S3.

Hurdles: None.

Jordan Diaz: How many hours worked? 4

Done: Verified UI consistency on the final build for the showcase.

Planned: Preparing the presentation slides.

Hurdles: None.

Zerong: How many hours worked? 4

Done: Completed the UI design update for the capstone portfolio.

Planned: Final manual check of the Explore page logic.

Hurdles: None.

## Saturday, February 7, 2026 (Documentation Cleanup)

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Archiving Sprint 2 branches; verified all tickets in Jira/Trello are closed.

Planned: Drafting the "Social Features" plan for Sprint 3.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Finalized backend API reference for the next development phase.

Planned: Researching mentions/tagging in comments.

Hurdles: None.

Richard: How many hours worked? 3

Done: Cleaned up all development/testing buckets.

Planned: Researching image moderation APIs for profile pictures.

Hurdles: None.

Jordan Diaz: How many hours worked? 2

Done: Organized the Camera and Upload SwiftUI modules for export.

Planned: Researching custom transitions for the video feed.

Hurdles: None.

Zerong: How many hours worked? 3

Done: Updated the "Roar" branding guide with new sport-specific assets.

Planned: Designing the "Share to Instagram/Snapchat" UI mockups.

Hurdles: None.

## Sunday, February 8, 2026 (Sprint Review & Retrospective)

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams: How many hours worked? 2

Done: Presented the Sprint 2 achievements; Capture Engine accepted by team.

Planned: Initiating Sprint 3 planning.

Hurdles: None.

Alejandro Ferrer: How many hours worked? 3

Done: Verified data integrity after a mock stress test during the review.

Planned: Mapping out the Notification system database.

Hurdles: None.

Richard: How many hours worked? 3

Done: Verified that all CloudWatch alarms remained silent during the review.

Planned: Designing the server-side watermark logic.

Hurdles: None.

Jordan Diaz: How many hours worked? 2

Done: Finalized all UI feedback from the team review session.

Planned: Building the skeleton for the Comment section UI.

Hurdles: None.

Zerong: How many hours worked? 3

Done: Verified all sport-tag icons render correctly in the feed view.

Planned: Researching animation curves for the comment drawer.

Hurdles: None.