# Sprint Backlog Grooming Meeting Minutes - Sprint 2

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:20 PM

The following user stories were created/discussed/refined/prioritized.

### Refined User Stories

- User Story 2.5: Push Notifications for Validation. Refined to include "In-App Toast" notifications instead of just system-level ones for a better user experience.

- User Story 2.6: Explore Page Trending Logic. Prioritized "Most Tagged Team of the Hour" to keep the content hyper-relevant to live games.

### Status Update

The user stories below are completed as of this grooming session:

- User Story 2.1: Camera UI Implementation.

- User Story 2.4: Backend Video Validation (initial logic).

### New Priority

The team decided to move "User Watermarking" from Sprint 4 to Sprint 3 to protect the FIU-exclusive content as early as possible.