# Sprint Retrospective Meeting Minutes - Sprint 2

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:00 PM

### Analysis

- What went wrong? Initial AVFoundation issues caused a memory leak that threatened the stability of the app; this required 6 extra hours of pair programming between Jordan and Xavier.

- Velocity Check: Our velocity increased from 20 to 24 points this sprint, showing better team efficiency with the AWS tools.

- Did we do a good job estimating the points? Yes, the 30-second camera logic was appropriately weighted as a "Large" task.

- Did each team member work as scheduled? Yes, everyone attended the 3:30 PM standups.

### Future Planning

- What went right? The FFmpeg Lambda layer deployment by Richard was a major technical win and will allow for server-side processing in the future.

- How to address issues in the next sprint? Implement early memory profiling for any new UI components involving video.

- How to improve the process? Increase the use of Antigravity for generating boilerplate UI code to free up more time for logic bugs.

- How to improve the product? Start investigating how to compress videos even further to help users on campus Wi-Fi.