# Sprint Backlog Grooming Meeting Minutes - Sprint 3

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:25 PM

The following user stories were created/discussed/refined/prioritized.

### Refined User Stories

- User Story 3.5: Multi-comment Threading. Refined to "Flat Comments" for the MVP to maintain project velocity; threading moved to future enhancements.

- User Story 3.6: Viral Push Notifications. Prioritized for "Trending Teams" to increase daily active users during FIU game days.

### Completed Stories for Verification

The user stories below are completed as of this grooming session:

- User Story 3.1: Like/Follow logic.

- User Story 3.3: Server-side Watermarking.

### New Priority

The team prioritized "Content Moderation" (User reporting) for Sprint 4 to ensure the platform remains safe for the FIU community.