# Sprint Retrospective Meeting Minutes - Sprint 4

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:05 PM

### Final Analysis

- What went wrong? Deep linking had a tricky race condition on first-launch that took Xavier longer than expected to resolve, but the fix was solid.

- Velocity Estimation: Velocity dropped slightly to 22 points as the team focused on documentation and the final presentation over pure coding.

- Did we do a good job estimating the points? Yes, the moderation system was appropriately weighted.

- Did each team member work as scheduled? Yes, the 3:30 PM standups remained the backbone of the team's discipline throughout the semester.

### Project Wrap-Up

- What went right? The "Roar" app is a fully functional, high-performance social platform that successfully uses AWS Free Tier to provide a TikTok-like experience for FIU students.

- Final Process Improvement: For future projects, starting the deep linking architecture earlier would have been beneficial.

- Product Pride: The team is incredibly proud of the 30-second capture logic and the FIU-themed viral feed. The app is ready for its showcase.