# Daily Scrum Meeting Minutes Collection - Sprint 6 (Mar 16 - Mar 29)

## Monday, March 16, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 3:45 PM

Xavier Williams (Team Lead): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Finalized the technical architecture for the AppSync Subscription model.

What is planned to be done until the next scrum meeting? Setting up the initial Message subscription in the iOS client.

What are the hurdles? Ensuring low-latency message delivery on campus Wi-Fi.

Alejandro Ferrer (Backend Lead): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Created the 'Messages' table in DynamoDB with a sort key on timestamp.

What is planned to be done until the next scrum meeting? Drafting the 'VerifiedStatus' field in the User table.

What are the hurdles? None.

Richard (Backend Dev): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Researching Group Chat permissions for Team Huddles.

What is planned to be done until the next scrum meeting? Writing the Lambda logic to auto-join users to Huddles based on tags.

What are the hurdles? None.

Jordan Diaz (Frontend Lead): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Mocked up the chat bubble UI using FIU colors.

What is planned to be done until the next scrum meeting? Building the conversation list view.

What are the hurdles? None.

Zerong (Frontend Dev): How many hours did I work since the last meeting? 2

What was done since the last scrum meeting? Designed the "Verified" badge vector icon.

What is planned to be done until the next scrum meeting? Implementing the badge marker on profile names.

What are the hurdles? None.

## Tuesday, March 17, 2026

Xavier Williams: Hours: 5. Done: Initial subscription logic is live in the test environment. Planned: Implementing "Typing..." indicators. Hurdles: None.

Alejandro Ferrer: Hours: 5. Done: VerifiedStatus field added to user schema. Planned: Creating admin-only mutation to toggle verification. Hurdles: None.

Richard: Hours: 5. Done: Huddle auto-join logic is functional. Planned: Setting up Huddle-specific message triggers. Hurdles: None.

Jordan Diaz: Hours: 4. Done: Conversation list now displays mock messages. Planned: Implementing the individual chat screen. Hurdles: Managing keyboard transitions.

Zerong: Hours: 4. Done: Verified badge appears on profiles. Planned: Adding the badge to comment sections and feed items. Hurdles: Scaling the icon for small UI elements.

## Wednesday, March 18, 2026

Xavier Williams: Hours: 5. Done: Typing indicators are working in 1-on-1 chats. Planned: Implementing "Message Read" receipts. Hurdles: High volume of receipts in group huddles.

Alejandro Ferrer: Hours: 4. Done: Admin toggle for verification is secure and restricted. Planned: Drafting the schema for Rich Notifications. Hurdles: None.

Richard: Hours: 5. Done: Huddle triggers are sending messages correctly. Planned: Implementing push notification payloads for Huddles. Hurdles: None.

Jordan Diaz: Hours: 5. Done: Chat screen supports text and emoji. Planned: Adding image/video sharing to DMs. Hurdles: None.

Zerong: Hours: 5. Done: Rich notification layout designed with video thumbnails. Planned: Integrating thumbnail generation logic. Hurdles: None.

## Thursday, March 19, 2026

Xavier Williams: Hours: 4. Done: Message Read receipts functional in 1-on-1 chats. Planned: Optimizing subscription performance for large huddles. Hurdles: None.

Alejandro Ferrer: Hours: 5. Done: Rich Notification schema integrated. Planned: Finalizing the APNs device token registration. Hurdles: None.

Richard: Hours: 5. Done: Push notifications now trigger for all messages. Planned: Adding thumbnail URL to the payload. Hurdles: None.

Jordan Diaz: Hours: 5. Done: Image sharing in DMs is functional via S3. Planned: Implementing "Message Reply" logic. Hurdles: None.

Zerong: Hours: 5. Done: Notification thumbnails are rendering in the UI. Planned: Finalizing badge UI for the Explore page. Hurdles: None.

## Friday, March 20, 2026

Xavier Williams: Hours: 5. Done: Optimized subscriptions; Huddles now support 100+ active users without lag. Planned: Reviewing code with Richard. Hurdles: None.

Alejandro Ferrer: Hours: 4. Done: Device token registration is 100% reliable. Planned: Implementing "Mute Notification" toggles. Hurdles: None.

Richard: Hours: 5. Done: Thumbnails are correctly appearing in system push alerts. Planned: Finalizing documentation. Hurdles: None.

Jordan Diaz: Hours: 4. Done: Message reply logic (swipe-to-reply) is smooth. Planned: Finalizing Huddle UI. Hurdles: None.

Zerong: Hours: 4. Done: Badge markers added to all main views. Planned: Drafting design specs for Sprint 7. Hurdles: None.

## Saturday, March 21, 2026 (Research)

Xavier Williams: Hours: 2. Done: Researched end-to-end encryption for DMs. Planned: Feasibility report. Hurdles: None.

Alejandro Ferrer: Hours: 3. Done: Audited DynamoDB throughput for messaging spikes. Planned: None. Hurdles: None.

Richard: Hours: 2. Done: Researching animated push notifications (iOS 17+). Planned: None. Hurdles: None.

Jordan Diaz: Hours: 2. Done: Researching custom chat bubble shaders. Planned: None. Hurdles: None.

Zerong: Hours: 3. Done: Finalizing iconography for the Huddle rooms. Planned: None. Hurdles: None.

## Sunday, March 22, 2026 (Refinement)

Xavier Williams: Hours: 2. Done: Feasibility report finished; E2EE planned for Sprint 8. Planned: Grooming prep. Hurdles: None.

Alejandro Ferrer: Hours: 3. Done: Final check of messaging indexes. Planned: None. Hurdles: None.

Richard: Hours: 2. Done: Cleaned up test notification logs. Planned: None. Hurdles: None.

Jordan Diaz: Hours: 2. Done: Fixed a minor keyboard bug in DMs. Planned: None. Hurdles: None.

Zerong: Hours: 2. Done: Polished the Huddle room icons. Planned: None. Hurdles: None.

## Monday, March 23, 2026 (Backlog Grooming)

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours: 4. Done: Conducted grooming; added "Live Streaming" to the long-term backlog. Planned: Peer-reviewing Jordan's Huddle UI. Hurdles: None.

Alejandro Ferrer: Hours: 5. Done: Mute toggles are functional in DynamoDB. Planned: Implementing "Message Archive" logic. Hurdles: None.

Richard: Hours: 4. Done: Push notification payloads now include the sender's avatar. Planned: Testing delivery speed. Hurdles: None.

Jordan Diaz: Hours: 5. Done: Huddle UI is 90% complete; features a live member list. Planned: Finalizing the header UI. Hurdles: None.

Zerong: Hours: 5. Done: Rich notifications now include "Quick Reply" buttons. Planned: Final QA. Hurdles: None.

## Tuesday, March 24, 2026

Xavier Williams: Hours: 5. Done: Code review complete; message subscriptions are stable. Planned: Implementing "Search in Chat" logic. Hurdles: Search latency in large group histories.

Alejandro Ferrer: Hours: 5. Done: Message Archive is functional. Planned: Stress testing the Huddle system. Hurdles: None.

Richard: Hours: 5. Done: Delivery speed confirmed at <1s for push. Planned: Final documentation of APNs logic. Hurdles: None.

Jordan Diaz: Hours: 5. Done: Huddle header now shows the current FIU game score (integrated from S5). Planned: Final polish. Hurdles: None.

Zerong: Hours: 5. Done: Quick Reply buttons are linked to the backend. Planned: Updating design docs. Hurdles: None.

## Wednesday, March 25, 2026

Xavier Williams: Hours: 5. Done: Search in Chat is functional using GSI partial matching. Planned: Finalizing the Chat Settings UI. Hurdles: None.

Alejandro Ferrer: Hours: 4. Done: Huddle stress tests passed at 500 concurrent users. Planned: Reviewing final database security. Hurdles: None.

Richard: Hours: 4. Done: Documentation finished. Planned: Assisting Jordan with UI bugs. Hurdles: None.

Jordan Diaz: Hours: 5. Done: Integrated live scores into the chat header. Planned: Manual QA pass. Hurdles: None.

Zerong: Hours: 5. Done: Fixed minor alignment issues in the notification UI. Planned: Capturing assets for the showcase. Hurdles: None.

## Thursday, March 26, 2026

Xavier Williams: Hours: 4. Done: Conducted end-to-end integration test of Huddles and DMs. Planned: Preparing the Sprint 6 showcase. Hurdles: None.

Alejandro Ferrer: Hours: 5. Done: Security review passed. Planned: Assisting with report writing. Hurdles: None.

Richard: Hours: 5. Done: All logs are verified clean. Planned: Assisting with report writing. Hurdles: None.

Jordan Diaz: Hours: 5. Done: All UI components are verified responsive. Planned: Recording the showcase video. Hurdles: None.

Zerong: Hours: 5. Done: Showcase screenshots finalized. Planned: Updating the website assets. Hurdles: None.

## Friday, March 27, 2026

Xavier Williams: Hours: 5. Done: Recorded the "Huddle & Message" demo video. Planned: Finalizing the report. Hurdles: None.

Alejandro Ferrer: Hours: 4. Done: Database metrics archived. Planned: Retro prep. Hurdles: None.

Richard: Hours: 4. Done: Notification delivery report generated. Planned: None. Hurdles: None.

Jordan Diaz: Hours: 4. Done: Verified all haptics in chat. Planned: None. Hurdles: None.

Zerong: Hours: 5. Done: Design doc updated for Sprint 6. Planned: None. Hurdles: None.

## Saturday, March 28, 2026

Xavier Williams: Hours: 2. Done: Merged all code to Main. Planned: Drafting Sprint 7 goals. Hurdles: None.

Alejandro Ferrer: Hours: 2. Done: Maintenance completed. Planned: None. Hurdles: None.

Richard: Hours: 2. Done: Cleaned up dev environment. Planned: None. Hurdles: None.

Jordan Diaz: Hours: 2. Done: Presentation slides updated. Planned: None. Hurdles: None.

Zerong: Hours: 2. Done: Final check of badge rendering. Planned: None. Hurdles: None.

## Sunday, March 29, 2026 (Review & Retro)

Attendees: All members

Start time: 3:30 PM

Xavier Williams: Hours: 2. Done: Presented Sprint 6; all features accepted. Planned: Kickoff Sprint 7. Hurdles: None.

Alejandro Ferrer: Hours: 2. Done: Verified real-time performance during demo. Planned: None. Hurdles: None.

Richard: Hours: 2. Done: Push notification live delivery was 100%. Planned: None. Hurdles: None.

Jordan Diaz: Hours: 2. Done: Demonstrated the Huddle group chat flow. Planned: None. Hurdles: None.

Zerong: Hours: 2. Done: Final design feedback captured. Planned: None. Hurdles: None.