# Sprint Retrospective Meeting Minutes - Sprint 6

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong

Start time: 3:30 PM

End time: 4:05 PM

### Analysis

- What went wrong? Managing the keyboard state in the SwiftUI messaging view was difficult and required Jordan to implement a custom keyboard responder.

- Velocity Estimation: Velocity hit 30 points, our highest yet, as the team has mastered the AWS AppSync Subscription model.

- Did we do a good job estimating the points? Yes, the real-time socket logic (6.1) was correctly identified as a high-complexity task.

- Did each team member work as scheduled? Yes, 100% attendance.

### Improvements

- What went right? The "Huddle" group chats automatically syncing with Team Tags is a powerful automation that creates instant community.

- Next Sprint Address: We need to implement a "Spam Filter" for the DMs to prevent automated abuse.

- Process Improvement: We will use "Snapshot Testing" in Sprint 7 to ensure the new messaging UI doesn't regress.

- Product Improvement: Add "Message Search" to allow users to find specific moments in long Huddle histories.