# Daily Scrum Meeting Minutes Collection - Sprint 7 (Mar 30 - Apr 12)

## Monday, March 30, 2026

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong Start time: 3:30 PM End time: 3:45 PM

Xavier Williams (Team Lead):

- How many hours did I work since the last meeting? 3

- What was done since the last scrum meeting? Initialized the Sentry SDK integration and configured the error-capture middleware.

- What is planned to be done until the next scrum meeting? Mapping the new user interest vectors for the personalization engine.

- What are the hurdles? None.

Alejandro Ferrer (Backend Lead):

- How many hours did I work since the last meeting? 3

- What was done since the last scrum meeting? Designed the GraphQL schema for 'Polls' and 'Votes'.

- What is planned to be done until the next scrum meeting? Implementing the real-time subscription for live vote counts.

- What are the hurdles? Ensuring DynamoDB atomic counters work at high frequency for votes.

Richard (Backend Dev):

- How many hours did I work since the last meeting? 3

- What was done since the last scrum meeting? Researching Lambda-based aggregation for poll results.

- What is planned to be done until the next scrum meeting? Writing the aggregation script.

- What are the hurdles? None.

Jordan Diaz (Frontend Lead):

- How many hours did I work since the last meeting? 3

- What was done since the last scrum meeting? Sketched the UI for the interactive poll overlay on videos.

- What is planned to be done until the next scrum meeting? Building the poll voting button animations.

- What are the hurdles? Overlaying interactive elements on top of the auto-playing video feed.

Zerong (Frontend Dev):

- How many hours did I work since the last meeting? 3

- What was done since the last scrum meeting? Performed an initial Accessibility audit using Xcode's Accessibility Inspector.

- What is planned to be done until the next scrum meeting? Adding descriptive labels to the feed's interactive icons.

- What are the hurdles? Ensuring VoiceOver doesn't interrupt video audio.

## Tuesday, March 31, 2026

Xavier Williams: Hours: 5. Done: Interest vector logic drafted. Planned: Implementing interest weights (e.g., if user likes 3 Football posts, Football weight increases). Hurdles: None. Alejandro Ferrer: Hours: 5. Done: GraphQL poll schema is live. Planned: Testing atomic counters for votes. Hurdles: None. Richard: Hours: 5. Done: Aggregation script is functional. Planned: Setting up S3 lifecycle for poll archives. Hurdles: None. Jordan Diaz: Hours: 5. Done: Poll overlay basic UI is functional. Planned: Integrating real-time vote data. Hurdles: None. Zerong: Hours: 5. Done: VoiceOver labels added to Home and Profile tabs. Planned: Implementing Dynamic Type support. Hurdles: Some layouts breaking when text is scaled to 200%.

## Wednesday, April 1, 2026

Xavier Williams: Hours: 4. Done: Interest weighting logic integrated into the AppSync resolver. Planned: Testing the "Personalized FYP" feed. Hurdles: High computation time on the database side. Alejandro Ferrer: Hours: 5. Done: Atomic counters are working; vote counts are 100% accurate. Planned: Adding "Poll Duration" expiration triggers. Hurdles: None. Richard: Hours: 5. Done: S3 archives are live. Planned: Finalizing the Poll Results API. Hurdles: None. Jordan Diaz: Hours: 5. Done: Poll UI now reflects live votes in real-time. Planned: Adding "Success" haptics after voting. Hurdles: None. Zerong: Hours: 4. Done: Fixed layout shifts for Dynamic Type. Planned: Accessibility testing on the "Search" view. Hurdles: None.

## Thursday, April 2, 2026

Xavier Williams: Hours: 5. Done: Optimized AppSync resolver; personalization query now under 200ms. Planned: Deploying monitoring dashboard. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Poll expiration triggers are functional via EventBridge. Planned: Assisting Richard with API testing. Hurdles: None. Richard: Hours: 5. Done: Results API is complete. Planned: Implementing "Trending Polls" logic. Hurdles: None. Jordan Diaz: Hours: 6. Done: Haptics and animations for polls are polished. Planned: Stress testing the poll overlay with rapid votes. Hurdles: None. Zerong: Hours: 5. Done: Search view accessibility complete. Planned: Auditing the "Huddle" chat accessibility. Hurdles: Message bubbles need custom VoiceOver traits.

## Friday, April 3, 2026

Xavier Williams: Hours: 4. Done: Monitoring dashboard is live; capturing mock crashes successfully. Planned: Analyzing initial performance data. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Trending polls logic is live. Planned: Final security review of the poll system. Hurdles: None. Richard: Hours: 4. Done: Results API documentation finished. Planned: Assisting Jordan with stress testing. Hurdles: None. Jordan Diaz: Hours: 5. Done: Stress tests passed. Planned: UI polish on the poll results graph. Hurdles: None. Zerong: Hours: 4. Done: Huddle accessibility completed. Planned: Implementing High Contrast mode assets. Hurdles: None.

## Saturday, April 4, 2026 (Research)

Xavier Williams: Hours: 2. Done: Researching predictive content pre-fetching based on personalization. Planned: Implementation. Hurdles: None. Alejandro Ferrer: Hours: 3. Done: Audited DynamoDB provisioned capacity for the Polls table. Planned: None. Hurdles: None. Richard: Hours: 3. Done: Researching multi-choice vs binary polls logic. Planned: None. Hurdles: None. Jordan Diaz: Hours: 2. Done: Exploring SwiftUI MatchedGeometryEffect for poll transitions. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: Researching WCAG 2.1 compliance for mobile social apps. Planned: None. Hurdles: None.

## Sunday, April 5, 2026 (Refinement)

Xavier Williams: Hours: 2. Done: Finalized pre-fetching logic. Planned: Grooming preparation. Hurdles: None. Alejandro Ferrer: Hours: 3. Done: Security review passed. Planned: None. Hurdles: None. Richard: Hours: 2. Done: Cleaned up poll test data. Planned: None. Hurdles: None. Jordan Diaz: Hours: 2. Done: Transitions between poll states are smooth. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: High Contrast assets integrated into the asset catalog. Planned: None. Hurdles: None.

## Monday, April 6, 2026 (Backlog Grooming)

Attendees: All members Start time: 3:30 PM

Xavier Williams: Hours: 4. Done: Conducted grooming; added "AR Face Paint" to the final sprint "Nice-to-Have" list. Planned: Testing pre-fetching logic on 5G connections. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Poll results now include "Team Affiliation" data. Planned: Implementing "Daily Poll Summary" push notification. Hurdles: None. Richard: Hours: 4. Done: Trending logic now weights recent votes higher. Planned: Testing delivery speed. Hurdles: None. Jordan Diaz: Hours: 5. Done: Poll results graph looks professional. Planned: Finalizing the poll creation UI for users. Hurdles: None. Zerong: Hours: 5. Done: Completed final accessibility sweep of the Profile page. Planned: Updating design docs. Hurdles: None.

## Tuesday, April 7, 2026

Xavier Williams: Hours: 5. Done: Pre-fetching logic verified; video start times reduced by 40%. Planned: Implementing "Anomalous Login" detection in logging. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Daily summary push notification is functional. Planned: Stress testing the personalization engine. Hurdles: None. Richard: Hours: 5. Done: Trending logic verified. Planned: Final documentation of the recommendation engine. Hurdles: None. Jordan Diaz: Hours: 5. Done: Poll creation UI is functional; users can set 2-4 options. Planned: Final polish. Hurdles: None. Zerong: Hours: 5. Done: Accessibility labels added to the new Poll components. Planned: Capturing assets for the final report. Hurdles: None.

## Wednesday, April 8, 2026

Xavier Williams: Hours: 5. Done: Anomalous login detection is live. Planned: Finalizing the error-reporting dashboard for the showcase. Hurdles: None. Alejandro Ferrer: Hours: 4. Done: Personalization stress tests passed. Planned: Reviewing final database architecture. Hurdles: None. Richard: Hours: 4. Done: Recommendation engine documentation finished. Planned: Assisting Zerong with QA. Hurdles: None. Jordan Diaz: Hours: 5. Done: Poll UI is perfect. Planned: Manual QA pass on all features. Hurdles: None. Zerong: Hours: 5. Done: Final asset capture complete. Planned: Updating the design doc. Hurdles: None.

## Thursday, April 9, 2026

Xavier Williams: Hours: 4. Done: Integration testing of Polls and Personalization complete. Planned: Preparing the Sprint 7 showcase demo. Hurdles: None. Alejandro Ferrer: Hours: 5. Done: Final database indexing audit passed. Planned: Assisting with report writing. Hurdles: None. Richard: Hours: 5. Done: Logs are clean; zero unhandled exceptions in the last 48 hours. Planned: Assisting with report writing. Hurdles: None. Jordan Diaz: Hours: 5. Done: Final QA pass passed. Planned: Recording the showcase video. Hurdles: None. Zerong: Hours: 5. Done: Design docs are updated and formatted for final submission. Planned: Updating the website assets. Hurdles: None.

## Friday, April 10, 2026

Xavier Williams: Hours: 5. Done: Recorded the "Interactive Polls & Fast Feed" demo video. Planned: Finalizing the report. Hurdles: None. Alejandro Ferrer: Hours: 4. Done: Performance metrics archived. Planned: Retro prep. Hurdles: None. Richard: Hours: 4. Done: Final error-log report generated for the showcase. Planned: None. Hurdles: None. Jordan Diaz: Hours: 4. Done: Verified all poll haptics. Planned: None. Hurdles: None. Zerong: Hours: 5. Done: Design doc finalized. Planned: None. Hurdles: None.

## Saturday, April 11, 2026

Xavier Williams: Hours: 2. Done: Merged all code to Main. Planned: Drafting final Sprint 8 "Polish & Launch" goals. Hurdles: None. Alejandro Ferrer: Hours: 2. Done: Maintenance completed. Planned: None. Hurdles: None. Richard: Hours: 2. Done: Cleaned up test environments. Planned: None. Hurdles: None. Jordan Diaz: Hours: 2. Done: Presentation slides updated for Sprint 7. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: Final check of accessibility features. Planned: None. Hurdles: None.

## Sunday, April 12, 2026 (Review & Retro)

Attendees: All members Start time: 3:30 PM

Xavier Williams: Hours: 2. Done: Presented Sprint 7; all features accepted. Planned: Kickoff Sprint 8 (Final Polish). Hurdles: None. Alejandro Ferrer: Hours: 2. Done: Verified poll latency during demo. Planned: None. Hurdles: None. Richard: Hours: 2. Done: Aggregation logic was 100% accurate during demo. Planned: None. Hurdles: None. Jordan Diaz: Hours: 2. Done: Demonstrated the poll creation and results flow. Planned: None. Hurdles: None. Zerong: Hours: 2. Done: Accessibility demonstration successful. Planned: None. Hurdles: None.