# Sprint Planning Meeting Minutes - Sprint 7

Attendees: Xavier Williams, Alejandro Ferrer, Richard, Jordan Diaz, Zerong Start time: 3:30 PM End time: 4:50 PM

After discussion, the velocity of the team was estimated to be 32 Story Points.

### Selected User Stories (Sprint 7)

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 7.1: Interactive Live Game Polls (Real-time voting system for active sports events).

- User Story 7.2: Performance Monitoring & Error Logging (Integration of AWS CloudWatch RUM and Sentry for real-time crash reporting).

- User Story 7.3: Accessibility Audit & Implementation (Full support for VoiceOver, Dynamic Type, and high-contrast modes).

- User Story 7.4: Personalized Recommendation Engine (Refining the viral algorithm with individual user interest vectors).

### Team Assignments

The team members indicated their willingness to work on the following user stories.

Xavier Williams

- User Story 7.2 & 7.4 (Lead). Architecture for error logging and the mathematical refinement of the recommendation weights.

Alejandro Ferrer & Richard

- User Story 7.1. Alejandro will design the AppSync schema for live poll synchronization; Richard will build the Lambda-based poll results aggregator.

Jordan Diaz & Zerong

- User Story 7.1 & 7.3. Jordan will build the interactive poll UI components and animations; Zerong will lead the Accessibility audit and implement VoiceOver labels across the app.